# Decision Log

## DEC-001: Name the project Trace

Date: 2026-08-05

Status: Accepted

Decision:

Name the project Trace, with the subtitle Context-Aware Security Architecture Analysis.

Why:

The name reflects several core capabilities of the project:

- Tracing findings to evidence

- Tracing workflow execution

- Tracing threats through a system architecture

- Tracing security requirements to controls

- Explaining how an assessment reached its conclusions

The name does not restrict the project to threat modeling or a specific AI technology.

Alternatives Considered:

- Context

- Archon

- Aegis

- Atlas

- Sentinel

Tradeoffs:

- Trace is memorable and relevant to the project’s explainability goals.

- The term is already widely used in software engineering and observability.

- Repository, domain, or package names may require a more specific variation.

Open Questions:

- What GitHub repository name should be used if trace is unavailable?

- Should the Python package use a longer name to prevent naming conflicts?

## DEC-002: Define Trace as a security architecture analysis platform

Date: 2026-08-05

Status: Accepted

Decision:

Define Trace as a context-aware security architecture analysis platform, rather than only an AI threat-modeling tool.

Threat modeling will be one of the platform’s initial capabilities.

Why:

The core problem is broader than threat generation. Trace is intended to support:

- Architecture analysis

- Context extraction

- Threat modeling

- Security requirement mapping

- Control analysis

- Evidence validation

- Documentation-gap identification

- Risk assessment

- Explainable security findings

This framing allows the project to expand without changing its identity.

Alternatives Considered:

- AI threat-modeling tool

- Automated application-security reviewer

- Security requirements engine

- Agentic product-security platform

Tradeoffs:

- The broader definition creates more long-term flexibility.

- A broad platform description can make the MVP appear overly ambitious.

- The project scope and demo must remain narrow despite the broader product vision.

Open Questions:

- Which capability should be treated as the primary entry point after the MVP?

- How should the project avoid becoming an unfocused collection of security features?

## DEC-003: Use a fictional GitHub-integrated developer platform as the demo target

Date: 2026-08-05

Status: Accepted

Decision:

Use a fictional GitHub-integrated developer platform as the initial system analyzed by Trace.

The fictional platform will include a modern web application, API services, repository integration, webhooks, background processing, an AI analysis service, data stores, enterprise identity, secrets management, and CI/CD workflows.

Why:

This scenario provides enough complexity to demonstrate:

- Authentication and authorization

- Third-party integrations

- Webhook security

- Secrets management

- CI/CD security

- Data flows

- Trust boundaries

- AI-specific risks

- Inherited controls

- Missing context

- Evidence-backed findings

It also aligns with the ISC2 presentation topic and the types of security-platform roles being targeted.

Alternatives Considered:

- Generic online retail application

- Financial-services application

- Healthcare application

- Simple three-tier web application

- Kubernetes-native internal platform

Tradeoffs:

- The scenario is relevant and technically rich.

- It could appear tailored to a particular employer if GitHub branding is overused.

- Too many components could make the demonstration difficult to follow.

- The platform must remain fictional and avoid reproducing former-employer intellectual property.

Open Questions:

- What will the fictional platform be called?

- Which components are necessary for the MVP demo?

- Which security control will be intentionally inherited?

- Which real vulnerability or control gap will be intentionally included?

- How much GitHub-specific functionality should appear in the scenario?

## DEC-004: Start with a local, single-user MVP

Date: 2026-08-05

Status: Accepted

Decision:

Build the initial Trace MVP as a locally operated, single-user application.

Why:

The MVP needs to prove the quality of the analysis workflow, not enterprise deployment capabilities.

A local application reduces unnecessary complexity involving:

- Cloud infrastructure

- Multi-user tenancy

- Authentication

- Role-based access control

- Distributed systems

- Production operations

- Data residency

- Enterprise integrations

This allows development effort to focus on the core differentiator: evidence-driven, context-aware security analysis.

Alternatives Considered:

- Public cloud-hosted application

- Multi-user SaaS platform

- Command-line-only application

- GitHub App

- CI/CD-native service

Tradeoffs:

- Local operation is simpler, less expensive, and easier to demonstrate safely.

- It does not demonstrate production cloud architecture or enterprise scale.

- Some future capabilities may require architectural changes.

- Local setup must be reliable enough for presentations and interviews.

Open Questions:

- Should the MVP lead with a local web interface or command-line interface?

- Should the application be containerized for repeatable setup?

- What is the minimum supported operating environment?

## DEC-005: Require human approval at major workflow checkpoints

Date: 2026-08-05

Status: Accepted

Decision:

Require human approval at two minimum checkpoints:

- After architectural context extraction

- Before provisional findings become final report findings

Why:

Incorrect extracted context can corrupt every later stage of analysis.

Final security findings also require professional judgment regarding:

- Accuracy

- Business impact

- Severity

- Existing controls

- Risk acceptance

- Appropriate remediation

Human review supports Trace’s role as a security-review assistant rather than an autonomous authority.

Alternatives Considered:

- Fully autonomous assessment

- Human review only after report generation

- Human review after every workflow node

- Human approval only for high-severity findings

Tradeoffs:

- Human approval improves quality and safety.

- It slows the workflow.

- Reviewer behavior can make evaluations less consistent.

- Too many review checkpoints would weaken the value of automation.

Open Questions:

- What information should be displayed at each checkpoint?

- Should low-confidence outputs trigger additional mandatory review?

- How should reviewer edits be captured for evaluation?

## DEC-006: Use structured workflow state

Date: 2026-08-05

Status: Accepted

Decision:

Use defined structured objects as the authoritative workflow state.

Agents and workflow nodes will exchange schema-validated data rather than relying on a continuously growing free-form conversation.

Why:

Structured state supports:

- Validation

- Testing

- Traceability

- Predictable workflow transitions

- Report generation

- Error recovery

- Evaluation

- Future API integration

It also reduces the risk that important facts become buried or distorted in an agent conversation.

Alternatives Considered:

- Shared conversational transcript

- Free-form Markdown state

- Agent-to-agent natural-language messaging

- One large assessment JSON object without domain separation

Tradeoffs:

- Structured state requires substantial upfront data-model design.

- Schemas may need frequent changes early in development.

- Some nuanced model reasoning may not fit cleanly into rigid structures.

- The approach makes the system easier to test and maintain.

Open Questions:

- Which objects should be stored directly in workflow state?

- Which objects should be stored in the database and referenced by ID?

- How should schema versions be managed?

- How should partially valid model output be handled?

## DEC-007: Use LangGraph as the proposed workflow orchestrator

Date: 2026-08-05

Status: Proposed

Decision:

Use LangGraph as the initial framework for orchestrating the Trace assessment workflow.

Why:

The workflow requires:

- Structured state

- Conditional transitions

- Human-review pauses

- Checkpointing

- Retries

- Workflow visualization

- Execution tracing

- Resumable assessments

LangGraph is designed for stateful workflows involving model-assisted processing.

Alternatives Considered:

- Plain Python functions

- Custom state machine

- CrewAI

- Temporal

- Prefect

- Direct LangChain chains

Tradeoffs:

- LangGraph provides useful workflow capabilities and demonstration visibility.

- It introduces framework dependency and conceptual overhead.

- The workflow could become unnecessarily complicated if every operation is modeled as an agent.

- Some functionality may be easier to implement with ordinary Python.

Open Questions:

- Does LangGraph materially improve the MVP over a simple Python workflow?

- Which activities should be graph nodes?

- How should workflow checkpoints be persisted?

- Should LangGraph remain an internal implementation detail?

## DEC-008: Use Python as the primary implementation language

Date: 2026-08-05

Status: Accepted

Decision:

Use Python as the primary implementation language for the Trace MVP.

Why:

Python has strong support for:

- AI model integrations

- LangGraph

- Pydantic

- Data processing

- API development

- Rapid prototyping

- Security automation

- Testing

It also aligns with the project’s portfolio goal of demonstrating production-oriented Python security engineering.

Alternatives Considered:

- Go

- TypeScript

- Python backend with TypeScript frontend

- Ruby

Tradeoffs:

- Python enables rapid development and has a strong AI tooling ecosystem.

- It provides weaker compile-time guarantees than Go.

- Performance may be lower for some workloads, although this is not a significant MVP constraint.

- A separate frontend language may eventually be desirable.

Open Questions:

- Will the user interface require TypeScript?

- Which type-checking tool should be adopted?

- How strict should type enforcement be in the initial repository?

## DEC-009: Do not treat missing documentation as proof of a vulnerability

Date: 2026-08-05

Status: Accepted

Decision:

When source documentation does not mention a security control, Trace will not automatically conclude that the control is absent.

The system should classify the condition as one of the following until stronger evidence exists:

- Open question

- Assumption

- Documentation gap

- Unverified control

- Low-confidence candidate finding

Why:

A major source of false positives in automated security analysis is treating missing documentation as proof that a control is not implemented.

Controls may be:

- Inherited from a platform

- Provided by a shared service

- Implemented outside the reviewed document

- Satisfied through an alternative mechanism

- Known to the organization but not repeated in every architecture artifact

Alternatives Considered:

- Generate a finding whenever a required control is undocumented

- Assume controls exist unless evidence shows otherwise

- Use only documented controls and ignore all gaps

- Apply different rules based on requirement severity

Tradeoffs:

- This approach should reduce false positives.

- It may reduce recall if genuine issues are repeatedly classified as questions.

- It increases the need for clarifying questions and human review.

- The system requires a disciplined evidence and confidence model.

Open Questions:

- What evidence threshold converts an unverified control into a finding?

- When should a documentation gap itself be considered a security finding?

- How should inherited controls be represented and validated?

- How should Trace prioritize clarifying questions?